MeStory Platform

Comprehensive QA Bug Report

Date: April 13, 2026  |  Version: 1.0.0  |  Environment: localhost (dev)

# Executive Summary

A comprehensive QA assessment was performed on the MeStory platform, covering both the Express/TypeScript server (API) and the React/TypeScript client (UI). The server and client were started on localhost, API endpoints were tested programmatically, and full source code review was conducted. The application is feature-rich and well-structured, but several critical security and reliability issues were identified that should be addressed before production deployment.

## Bug Summary

| Category | Critical | High | Medium | Low |
| --- | --- | --- | --- | --- |
| Server (API) | 3 | 7 | 4 | 3 |
| Client (UI) | 2 | 5 | 4 | 3 |
| Build/Infra | 0 | 1 | 1 | 2 |
| TOTAL | 5 | 13 | 9 | 8 |

# Test Environment

- Server: Express 4.22 + TypeScript on port 5001 (degraded mode - Supabase unreachable from sandbox)

- Client: React 18 + Vite 5 on port 5173 with proxy to server

- Database: Supabase (PostgreSQL) - connection tested but unavailable in sandbox

- Testing method: API endpoint testing via curl + full source code review

- 150+ API endpoints tested across 19 route categories

# Strengths Identified

- Strong authentication enforcement - all protected routes properly return 401 for missing/invalid tokens

- Good rate limiting on auth endpoints (5 attempts/15min) and AI endpoints (60 req/min)

- Input validation with detailed error messages (password complexity, email normalization)

- Comprehensive feature set: 19 route categories covering AI, payments, messaging, analytics

- GDPR compliance support with data export functionality

- Multilingual support (Hebrew/English) with i18n framework

- Client build succeeds cleanly (3011 modules, 47s build time)

# Server-Side Issues (17)

| Severity | ID | Issue | Location | Description |
| --- | --- | --- | --- | --- |
| CRITICAL | SRV-001 | Race condition in concurrent payment processing | paymentController.ts | Non-atomic credit updates; user could lose credits if second update fails after transaction marked complete |
| CRITICAL | SRV-002 | Unvalidated query params in analytics | analyticsController.ts | No bounds checking on days/limit/threshold params; DoS via extreme values |
| CRITICAL | SRV-003 | Missing idempotency enforcement on payments | paymentRoutes.ts | Idempotency keys optional; in-memory cache lost on restart; duplicate charges possible |
| HIGH | SRV-004 | Weak session secret fallback | server.ts | Hardcoded fallback key 'dev-only-fallback-key' could leak; tokens forgeable |
| HIGH | SRV-005 | Insecure CORS in non-production | server.ts | Any origin allowed in non-production; CSRF attacks on staging |
| HIGH | SRV-006 | No rate limit on public data endpoints | bookRoutes.ts | GET /api/books/public and reviews have no rate limiting; data scraping possible |
| HIGH | SRV-007 | Refund logic allows negative earnings | refundController.ts | Author earnings can go below payout amount after refunds |
| HIGH | SRV-008 | N+1 query in admin refunds | refundController.ts | Individual DB calls per refund request; 100 refunds = 300+ queries |
| HIGH | SRV-009 | Stack traces exposed in error responses | errorMiddleware.ts | Internal file paths visible in development mode responses |
| HIGH | SRV-010 | OAuth debug info exposed | authRoutes.ts | /api/auth/google/status exposes client ID and callback URL |
| MEDIUM | SRV-011 | Missing Content Security Policy headers | server.ts | Minimal Helmet config; no X-Frame-Options or custom CSP |
| MEDIUM | SRV-012 | Unchecked subscription downgrade credits | subscriptionController.ts | Users may gain credits on downgrade (reset to tier default) |
| MEDIUM | SRV-013 | Large payload in book publication | bookController.ts | All chapter audio generated synchronously; no streaming/pagination |
| MEDIUM | SRV-014 | Missing admin action validation | adminController.ts | updateUser action param not validated; silent failures possible |
| LOW | SRV-015 | Console logging exposes order IDs | paymentController.ts | Transaction IDs logged in production |
| LOW | SRV-016 | Inconsistent error message format | Multiple files | Some errors include 'code' field, others don't |
| LOW | SRV-017 | Hardcoded timezone assumptions | subscriptionController.ts | Date calculations without timezone awareness |

# Client-Side Issues (14)

| Severity | ID | Issue | Location | Description |
| --- | --- | --- | --- | --- |
| CRITICAL | CLI-001 | XSS via dangerouslySetInnerHTML | ReaderPage.tsx, BookLayoutPage.tsx | User-submitted chapter content rendered without sanitization; script injection possible |
| CRITICAL | CLI-002 | Missing null guards in getCurrentChapter | ReaderPage.tsx | No bounds check on currentChapterIndex; crashes on undefined |
| HIGH | CLI-003 | useEffect missing dependencies | ReaderPage.tsx | speakSentence/currentSentenceIndex not in deps; infinite loops or stale state |
| HIGH | CLI-004 | Missing error boundaries on editor pages | App.tsx | BookWritingPage, DesignStudioPage lack component-level error boundaries |
| HIGH | CLI-005 | Array key anti-pattern (key={index}) | Multiple pages | Dynamic lists use index as key; React reconciliation bugs on reorder |
| HIGH | CLI-006 | Unguarded JSON.parse of localStorage | ConversationsList.tsx | Corrupted localStorage crashes app; no try-catch |
| HIGH | CLI-007 | Missing loading/error states | BookDetailsPage.tsx | Blank page if API fails; no fallback UI |
| MEDIUM | CLI-008 | Unprotected /read/:bookId route | App.tsx | Reader page has no auth; purchase bypass possible |
| MEDIUM | CLI-009 | Race condition in LanguageContext | LanguageContext.tsx | No AbortController on API calls; rapid login/logout causes stale state |
| MEDIUM | CLI-010 | Memory leak in voice recording | useVoiceRecorder.ts | Multiple audio URLs not revoked; memory leaks |
| MEDIUM | CLI-011 | Admin route race condition | App.tsx | Admin check on role before load complete; brief unauthorized view possible |
| LOW | CLI-012 | Missing ARIA labels | Multiple components | Icon-only buttons lack aria-label; screen reader issues |
| LOW | CLI-013 | No error tracking integration | Throughout codebase | console.error only; production bugs go unnoticed |
| LOW | CLI-014 | Missing loading skeletons | MyStoryPage.tsx | Empty state during data load; poor perceived performance |

# Build & Infrastructure Issues (4)

| Severity | ID | Issue | Location | Description |
| --- | --- | --- | --- | --- |
| HIGH | BLD-001 | JS bundle 2.4MB (gzip 687KB) | vite build output | Single chunk exceeds 500KB warning; needs code-splitting |
| MEDIUM | BLD-002 | bcrypt native module incompatibility | package.json | bcrypt (native) used in authController; bcryptjs (pure JS) in userController; inconsistent |
| LOW | BLD-003 | 20 npm vulnerabilities in server | npm audit | 1 critical, 15 high, 3 moderate, 1 low vulnerability |
| LOW | BLD-004 | 15 npm vulnerabilities in client | npm audit | 1 critical, 9 high, 5 moderate vulnerability |

# Recommendations

## Immediate (Before Deploy)

- Fix payment atomicity (SRV-001) - use Supabase RPC or database transactions

- Add DOMPurify sanitization for all dangerouslySetInnerHTML usage (CLI-001)

- Make idempotency keys required for payments; persist in database (SRV-003)

- Add bounds validation to all numeric query parameters (SRV-002)

- Protect /read/:bookId route with authentication (CLI-008)

## High Priority (This Sprint)

- Apply rate limiting to all public endpoints (SRV-006)

- Add error boundaries to editor/design pages (CLI-004)

- Fix useEffect dependency arrays to prevent infinite loops (CLI-003)

- Implement code-splitting to reduce 2.4MB bundle (BLD-001)

- Restrict CORS to explicit allowlist in all environments (SRV-005)

## Medium Priority (Next Release)

- Add Content Security Policy headers (SRV-011)

- Fix subscription downgrade credit logic (SRV-012)

- Add AbortController to API calls in React contexts (CLI-009)

- Integrate error tracking service (Sentry/LogRocket) (CLI-013)

- Run accessibility audit and add ARIA labels (CLI-012)